Floradoro Development Plan

Phase 1: The Application Shell & Routing Structure

Goal: Build the static visual tree and enable navigation between all the main screens. Core React Concepts to Learn: Functional Components, JSX, Props, Declarative Routing.

- The Component Hierarchy: Break the UI down into modular, reusable blocks. Create a central "App" container that holds a persistent Sidebar (for navigation and displaying the current coin balance) and a dynamic Main Workspace area.

- Routing Configuration: Use a routing library to map URLs to specific components, swapping out the Main Workspace seamlessly. You will configure paths for:

  - /timer (The Pomodoro Engine)

  - /garden (The Interactive Grid)

  - /collection (The Discovery Gallery)

  - /shop (The Seed Storefront)

  - /achievements (The Trophy Case)

  - /analytics (The Session History Dashboard)

- "Dumb" Components & Props: Build your foundational UI elements early (e.g., buttons, plush-style plant cards, coin counters). Pass them dynamic data via "props" so you can reuse the exact same <PlantCard/> component in the Shop, the Garden, and the Collection.

Phase 2: The Global Ledger (State Architecture)

Goal: Establish a single, secure source of truth for the app’s entire ecosystem before building the complex logic. Core React Concepts to Learn: Context API (or a State Manager like Zustand), State Immutability.

- The Master State: Instead of components holding their own isolated data, you will create a global data structure that wraps the entire application. This ledger must track:

  - walletBalance: An integer for Sun-Coins.

  - inventory: Arrays of unplanted seeds and mature flora.

  - gardenPlots: The coordinates and occupancy status of your grid.

  - sessionLogs: An array of objects tracking every completed session (timestamp, duration, plant grown, coins earned).

  - unlockedAchievements: An array of earned badge IDs.

- Immutable Updates: You will learn React's golden rule: never mutate state directly. To add a coin or a seed, you must provide React with a completely fresh copy of the master state object so it knows exactly when and where to redraw the screen.

Phase 3: The Time & Economy Engine

Goal: Make the timer functional and directly tie focus time to the generation of Sun-Coins and data logs. Core React Concepts to Learn: Local State (useState), Side Effects (useEffect), Interval Cleanup.

- The Countdown: Give your Timer component local state for the remaining seconds and the current mode (Focus/Break). Use a side effect to subtract time every second. Crucially, handle "cleanup" so the interval stops exactly when paused or if the user navigates away.

- Minting Currency & Logging Data: Add logic that triggers the exact moment a focus session hits zero. The app will calculate the Sun-Coin reward, push a new entry into the global sessionLogs array, and update the currently active plant's growth stage.

- The Wilt Penalty: Implement the "Give Up" button. If clicked mid-session, the timer stops, the active plant's status updates to "Wilted," and no coins or logs are generated.

Phase 4: The Interactive Garden Patch

Goal: Build the drag-and-drop grid and the dynamic slide-out inspector. Core React Concepts to Learn: Array Mapping, DOM Event Handling (Drag-and-Drop), Conditional Rendering.

- Rendering the Grid: Map over your global gardenPlots array to generate the visual isometric garden. For every plot object in the data, React outputs a visual wooden box, passing the planted flora's details to it.

- Drag-and-Drop Planting: Integrate a drag-and-drop library. When a user drags a seed from their bottom inventory drawer and drops it onto an empty plot, you will trigger an update to the global ledger, assigning that seed to that specific grid coordinate.

- The Garden Inspector: Set up a selectedPlant state. When a user clicks a planted flora, populate that state. Instruct React to conditionally render a slide-out panel populated with that specific plant's total focus time and growth stage.

Phase 5: The Storefront & Passive Achievements

Goal: Build the e-commerce transaction logic and the automated milestone trackers. Core React Concepts to Learn: Conditional Logic, Derived State, Dependency Arrays.

- The "Buy/Sell" Transactions: In the Shop, when a user clicks "Buy" on a rare seed, React must verify walletBalance. If sufficient, it deducts the cost and adds the seed to inventory. For selling, it removes a mature plant from the garden/inventory and adds the calculated value back to the wallet.

- The Milestone Watcher: Create a background side effect that "listens" exclusively to changes in your wallet, inventory, or session logs.

- Unlocking Badges: Every time those dependencies change, the watcher scans your predefined achievement criteria (e.g., "Complete 50 Sessions," "Earn 1,000 Coins"). If met, it pushes that badge into unlockedAchievements and triggers a celebratory UI toast.

Phase 6: Analytics & Data Visualization

Goal: Transform raw session logs into readable, interactive charts tracking focus habits over time. Core React Concepts to Learn: Data Transformation, Third-Party UI Integration.

- The Data Pipeline: Write utility functions to parse your massive sessionLogs array. You will transform this raw list into aggregated data points (e.g., grouping all Tuesday sessions to calculate total focus minutes and total coins earned for that specific day).

- Charting: Install a React charting library. Pass your newly transformed daily data arrays into the chart component as props, telling it whether to render the "Focus Minutes" bar chart or the "Sun-Coins Earned" line graph based on a user toggle switch.

Phase 7: Persistence & Cozy Polish

Goal: Save the user's progress locally and add the comforting sensory details that make Floradoro special. Core React Concepts to Learn: Custom Hooks (useLocalStorage), Refs (useRef), Animation integration.

- The Digital Save File: Write a custom React hook that intercepts every update to your global ledger. Whenever a transaction, growth event, or timer completion occurs, convert the master state into a JSON string and save it to the browser's localStorage.

- Boot Sequence: When Floradoro loads, instruct React to check localStorage first, rehydrating the wallet, garden, logs, and collection before painting the first frame.

- Sensory Details: Use useRef to reference HTML5 Audio elements to loop gentle lo-fi tracks or trigger chimes. Integrate an animation library to ensure that when a seed grows or a UI panel opens, it uses a soft, spring-physics animation to mimic a plush, bouncy aesthetic.